# TERMS OF REFERENCE (TOR)

# For

# DEVELOP AND IMPLEMENT NATIONAL INNOVATION REPOSITORY (NIR) SYSTEM

# Develop and Implement National Innovation Repository (NIR) System

Prepared By

Aspire to Innovate (a2i),

Information & Communication Technology Division

Table of Contents

1. Background	2

2. About the Organization	2

3. Current Innovation Coordination Landscape	2

3.1 Service Delivery Process & Key Beneficiaries	2

4.1 Problems and Challenges	2

4.2 Sign off & operation review committee, IT audit & maintenance monitoring personnel for this Contract	2

4.3 Data, environment and facilities to be provided by Client	2

5. Proposed System/ services	2

5.1 Objectives	2

5.2 Scope	2

5.3 Functional Requirements	2

5.3.1 National Innovation Repository System	2

6. Users and User Roles	2

7. Security and Privacy Policy	2

7.1 Key Security & Privacy Considerations	2

7.2 Minimum Security Controls	2

7.3 Access, Audit & Accountability	2

7.4 Hosting Security & Governance	2

7.5 Testing & Compliance	2

8. Integration and External Dependencies	2

8.1 Priority Integration Scopes	2

8.2 API Design Considerations	2

8.3 Future-Ready Integration	2

9. Hosting Requirements and Plan	2

10. Non-Functional Requirements	2

10.1 Application Compliance Requirements	2

10.1.1 Web Application	2

10.2 Sizing, Performance and Scalability Requirements	2

10.3 Business Continuity plan	2

10.4 Interoperability and Data Exchange	2

10.5 System Audit and Logging	2

10.6 UI/UX Design	2

10.7 Language Support	2

10.8 Accessibility	2

10.9 Coding Conventions	2

10.10 Documentation plan	2

10.11 Standard, Tools and Technologies to Be Used	2

10.12 Quality Assurance and IT Audit requirement	2

10.13 Copyright	2

10.14 Source Code and Handover Protocol	2

11. Critical components in delivering the services	2

12. Development Approach and Methodology	2

12.1 System Requirement Analysis	2

12.2 System Design	2

12.3 Development	2

12.4 Integration	2

12.5 Testing plan	2

12.6 Hosting	2

12.7 User Acceptance Test (UAT)	2

12.8 Management and Migration of Legacy Data	2

12.9 Risk Management Plan	2

12.10 Deployment and Implementation	2

12.11 Training and Knowledge Transfer Plan	2

12.13 Support & Maintenance Plan	2

13. Duration of the Assignment	2

14. Deliverables and Payment schedule	2

15. Work Distribution and Team Composition	2

16. Joint Venture	2

18. Conclusion	2

19. Abbreviations	2

Annexure A	2

# 1. Background

Bangladesh has witnessed a growing wave of innovation across government, academia, private sector, and grassroots communities—often in response to local challenges in areas such as public service delivery, healthcare, education, agriculture, and climate resilience. However, the absence of a unified system to document, evaluate, and promote these innovations has resulted in missed opportunities for scale, replication, and learning.

Many innovations remain isolated within specific institutions or regions, without mechanisms for broader visibility, funding, or policy integration. In addition, institutional memory around innovation efforts is often fragmented, leading to duplication, under-utilization of resources, and a lack of coordination among stakeholders.

To address these gaps, there is a growing need to develop a national innovation ecosystem that systematically captures and shares successful practices, prototypes, and lessons learned. A centralized National Innovation Repository (NIR) will serve this purpose—functioning as a structured platform to collect, classify, and disseminate innovations generated by public and private entities, universities, startups, investors and citizen groups across the country.

The repository will not only preserve institutional knowledge but also foster a culture of collaboration and evidence-based decision-making. By making innovation efforts visible, measurable, and reusable, it aims to encourage inclusive, sustainable solutions that are rooted in Bangladesh’s local context and development priorities.

# 2. About the Organization

Aspire to Innovate (a2i) is a flagship program of the ICT Division of Bangladesh, supported by the Cabinet Division and UNDP. It is dedicated to simplifying government services and fostering innovation across public and private sectors. a2i has positioned itself as a catalyst for institutional transformation—one that encourages inclusive, user-centric service delivery and adaptive problem-solving.

Over the years, a2i has built a strong foundation in digitizing public services, promoting innovation in governance, and nurturing grassroots problem-solvers through its innovation labs, accelerator programs, and partnerships with academia, youth networks, and local administrations. It works closely with ministries, departments, and development partners to co-create solutions that respond to the evolving needs of citizens and institutions.

One of the core challenges a2i has identified is the lack of a national mechanism to document, share, and scale innovative practices. In many cases, successful innovations—particularly at local levels—remain isolated and eventually fade without recognition or replication. This issue is not unique to Bangladesh. Globally, the value of structured innovation systems has been proven through platforms that document, evaluate, and scale impactful ideas—like those seen in the work of Nobel Laureate Dr. Muhammad Yunus, whose innovations emerged from local insights but influenced global development frameworks.

In this context, a2i is spearheading the creation of a National Innovation Repository—a platform to preserve institutional memory, support informed decision-making, and reduce duplication of effort. This initiative aims to create a culture where innovation is institutionalized, encouraged, and recognized as a continuous process rather than isolated events.

The repository will serve not only as a digital archive but as an interactive ecosystem. It will allow innovators to showcase their work, enable policy-makers and practitioners to build on previous solutions, and promote collaboration across sectors. a2i's leadership in this space is aligned with its long-standing vision of transforming governance through evidence-based innovation and inclusive participation.

Through this endeavor, a2i reinforces its commitment to building a more adaptive, collaborative, and innovation-driven Bangladesh—one where past learnings shape future progress.

# 3. Current Innovation Coordination Landscape

Despite numerous innovation efforts taking place across Bangladesh—within government institutions, universities, startups, and local communities—there is currently no centralized platform that documents, tracks, recognizes and accelerates the innovations at a national level. Innovations tend to remain scattered across sectors, often without proper documentation or visibility beyond their immediate context.

There is also no unified system that officially acknowledges innovators or connects their works with support mechanisms such as funding, mentorship, or commercialization pathways. As a result, many promising ideas fail to move beyond the pilot phase due to a lack of sustained support and recognition.

One of the most underrepresented areas in this context is university-based innovation. Faculties, researchers, and students in both public and private universities regularly develop research outputs, technological prototypes, and social innovations. However, due to the absence of a national innovation platform, these ideas often remain unpublished, untested beyond academia, or are forgotten after project completion. Most importantly, there is no structured process to transition university innovations into real-world applications, commercial ventures, or government adoption.

Furthermore, there is a disconnect between innovators and the private sector, particularly investors or business leaders who could potentially fund, scale, or adopt these solutions into industry. While pockets of collaboration exist, they are often informal and unstructured, limiting long-term sustainability and economic impact.

Government funding for innovation also lacks a structured process for tracking usage, impact, or outcomes. In the absence of a centralized innovation management system, it is difficult to ensure authenticity, avoid duplication, or measure return on public investment in innovation projects.

This fragmented landscape highlights the urgent need for a structured, connected, and inclusive platform that not only aggregates innovation efforts across the country but also serves as a bridge between government, innovators, investors, and communities. The planned National Innovation Repository (NIR) seeks to fill this gap by creating a shared infrastructure for discovery, collaboration, and scale.

## 3.1 Service Delivery Process & Key Beneficiaries

At present, there is no dedicated digital platform in Bangladesh that offers a structured, inclusive, and nationally coordinated effort for documenting, evaluating, and promoting innovations. As a result, innovation-related service delivery remains fragmented, and there is no formal system for identifying or supporting innovators, assessing the maturity of ideas, or enabling further development, funding, or adoption.

Most existing innovation efforts are confined within institutions—such as universities, government departments, NGOs, business entities or startups—without cross-sectoral visibility or continuity. There is no integrated platform that connects innovators with the broader ecosystem, including funders, policy-makers, technical experts, or industry players. This creates silos, duplication, and under-utilization of existing knowledge and resources.

Key Beneficiaries of NIR

- University Faculty & Researchers: Gain national visibility for academic and applied innovations, with opportunities for recognition, documentation, and potential partnerships that can move research into real-world application.

- Students & Youth Innovators:  Access a structured platform to showcase high-potential solutions, receive mentorship opportunities, and potentially connect with funding channels to grow their ideas.

- Government Officials & Agencies: Benefit from easier access to validated, ready-to-implement innovations that improve public service delivery, reduce duplication, and support evidence-based decision-making.

- Startups & Entrepreneurs: Discover public sector needs and collaborate through co-creation pathways, funding opportunities, or challenges that align with national development priorities.

- NGOs & Community-Based Innovators: Document and promote social innovations that are often overlooked and connect with other stakeholders (including funders or implementers) to scale or replicate their models.

- Investors, Business Leaders & Incubators: Gain structured access to credible, pre-evaluated innovations with high impact potential, streamlining the investment and acceleration process.

- Development Partners & Donor Agencies: Use the centralized innovation platform to align investments with ongoing national priorities and track project impact and progress transparently.

In terms of innovation types, the innovations occurring across the country can be broadly categorized.

Currently, innovation suffers from a lack of formal recognition, evaluation, and opportunity for further development. There is no mechanism to identify the stage of an innovation nor to track the outcome or impact once public or private funds are invested.

The proposed National Innovation Repository will address these issues by functioning as a comprehensive digital ecosystem—one that brings together all innovation actors, types of innovations, and support mechanisms in a transparent, searchable, and collaborative platform.

# 4 Problems and Challenges

Despite growing innovation activities across Bangladesh, a number of systemic, structural, and bureaucratic challenges hinder the effective development, recognition, and scaling of innovations. Without a unified platform or ecosystem, innovations often remain isolated, unsupported, and unprotected.

- No Centralized Innovation Platform: Currently, there is no national-level platform to document, evaluate, or share innovations across sectors. As a result, many efforts remain scattered, limiting knowledge-sharing, learning, and coordination among institutions.

- Lack of Recognition and Protection for Innovators: Innovators—including university faculty, students, government officials, and community leaders—often receive little or no formal recognition. In many cases, innovations are adopted or reused by others without credit or benefit to the original innovator. This discourages creativity, undermines motivation, and creates distrust in the innovation process.

- No Linkages to Funding or Commercialization: There are no structured mechanisms to connect innovations with private investors, development partners, or government funding streams. As a result, many high-potential innovations remain underfunded and fail to progress beyond the pilot phase.

- The platform will focus solely on documentation and recognition of innovations. Patent/IP status will be captured using three values: Patented, Patent Pending, Under Processing.

- Duplication and Resource Waste: Due to poor visibility of existing innovations, institutions often invest time, resources, and even funding into developing solutions that already exist in another context. This results in duplication of efforts, duplication of funding, and inefficiencies across government, academic, and development programs.

- Limited Impact Assessment of Public Innovation Funding: While government agencies occasionally fund innovation initiatives, there is no transparent process for tracking the use, outcome, or impact of these funds. This limits accountability and weakens evidence-based decision-making.

- Fragmentation Among Innovation Stakeholders: Academic institutions, startups, NGOs, government departments, and funders operate independently, without a shared ecosystem to exchange ideas, collaborate, or align their efforts.

- Underrepresentation of Non-Technological Innovations: Social innovations—such as process changes, service models, or behavioral solutions—are often neglected despite their relevance. Most existing support systems disproportionately focus on digital or tech-based solutions.

# 4.2 Sign off & operation review committee, IT audit & maintenance monitoring personnel for this Contract

The Assignment will be closely overseen by Innovation Team, a2i. Under the Guidance and supervision of the Innovation Team, the Operation Team will play Sign off and Operation review committee.

# 4.3 Data, environment and facilities to be provided by Client

a2i will provide necessary data and information to the consultancy firm in the different stages of the project life-cycle such as requirement study, analysis, customization, piloting and maintenance for smooth execution of the project. The data and information exchange will be commenced under standard non-disclosure agreement (NDA) with the consultancy firm, Also, will provide necessary environment and facilities to the consultancy firm to demonstrate the scope and deliverables of the project.

# 5. Proposed System/ services

## 5.1 Objectives

The National Innovation Repository (NIR) is a unified and inclusive digital platform to document, recognize, and showcase innovations across Bangladesh. It focuses on visibility, attribution, and connectivity for innovations from individuals, universities, startups, and public institutions. The system will enable collaboration among innovators, government, academia, and investors. NIR will serve as a national infrastructure for inclusive, insight-driven innovation development.

Key objectives include:

- Reduce innovation redundancy by improving visibility and documentation.

- Enable innovation upscaling through institutional linkage and exposure.

- Reduce duplication of funding by identifying previously supported innovations.

- Promote innovation diffusion across sectors, regions, and communities.

- Showcase impactful innovations to attract partnerships, funding, or adoption.

- Strengthen collaboration among universities, startups, government, funders and industries.

- Support evidence-informed planning and investment in innovation.

## 5.2 Scope

The National Innovation Repository (NIR) will serve as a centralized digital platform designed to collect, organize, and share innovations across Bangladesh. It will support end-to-end innovation lifecycle management, including submission, evaluation, recognition, and collaboration. The system will ensure each innovation and innovator is uniquely identifiable through assigned Innovation IDs and Innovator Recognition Numbers (IRNs), enabling traceability, attribution, and integration with external platforms. The platform will facilitate cross-sectoral engagement, helping reduce redundancy, improve visibility, and support informed decision-making for innovation scaling and investment.

## 5.3 Functional Requirements

To achieve the objectives outlined in this document, the National Innovation Repository (NIR) system will consist of several core components, each comprising multiple functional modules. These components will collectively support innovation documentation, evaluation, recognition and stakeholder engagement. The selected Firm will be responsible for conducting a detailed system analysis, finalizing the features through user and stakeholder consultation, and delivering a secure, scalable, and user-friendly system. In addition, the system must be designed with flexibility in mind to accommodate the incorporation of new features or enhancements during the contract period. This provision will enable the platform to remain responsive to evolving user needs, policy shifts, and stakeholder feedback, ensuring continued relevance and adaptability throughout implementation. Also each innovator and each submitted innovation will be assigned a system-generated unique identification number. For innovators; Innovator Recognition Number (IRN) to ensure formal identity, tracking, and cross-platform linkage. For innovations; Innovation ID, enabling referencing, indexing, and association with evaluations, IP status, and funding history.

Functions and Features

### 5.3.1 National Innovation Repository System

| #### Module 1: Innovation Registration & Submission |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Innovator Registration | Online self-registration by individuals, teams, or institutions. | NID/ Birth Registration, Email, SMS |
| 2 | Innovation Submission | Submit innovation ideas or projects with category, description, attachments, and necessary information. | - |
| 3 | Multi-language Support | Submission in Bangla and English | - |
| 4 | Document Upload | Upload pitch decks, concept notes, videos, prototypes. | - |
| 5 | Terms & Acknowledgement | Ensure innovators understand terms, copyright, and data protection to be aligned with the terms and conditions to submit the innovation. | - |
| 6 | Submission Status Tracking | View submission status: under review, shortlisted, selected, or archived. | Email/SMS |
| 7 | Success Story Submission | The system will have provision to submit success stories linked to approved innovations. |  |

| #### Module 2: Evaluation & Recognition |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Evaluation Dashboard | Panel access to review and evaluate the submitted innovations by the authorized users. |  |
| 2 | Primary Screening | The system will have provision to review and sort the submitted innovations with necessary tags, cards, colors, etc. and select the innovations for the next level of evaluation. |  |
| 3 | Judge/Expert Pool Management | Assign reviewers based on expertise (tech/social/academic) for next level review of the innovations. |  |
| 4 | Scoring & Feedback | Structured scoring of the innovations by the authorized users with comments. |  |
| 5 | Recognition System | Auto-generate digital certificates, badges, and vr showcasing the innovations in the portal. |  |
| 6 | IP Protection Advisory | Flagging the innovations for potential IPR or patent referral. |  |

| #### Module 3: Investor & Funding Matchmaking |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Investor Registration | Registration of the potential investors with necessary information. | - |
| 2 | Investor Directory | The system will maintain a Investor Directory for effective collaboration and engagement in the ecosystem to accelerate the innovations to implementation level. | - |
| 3 | Innovation-Investor Matching | The system will have an easy, smart and effective mechanism for the potential investors to find their expected innovations, collaborate with the investors and relevant stakeholders so that they can plan for investment. | - |
| 4 | Expression of Interest (EOI) | Allow external agencies to show interest in innovations. Also, allow them to collaborate with the relevant stakeholders for investment. | - |
| 5 | MOU & Agreement Archiving | Upload legal agreements like MOU, Agreements, Deeds, etc. among funders, innovators and relevant stakeholders. | - |

| #### Module 4: Innovation Repository & Knowledge Management |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Central Innovation Archive | Searchable listing of approved innovations by title, context, category, region, year, etc. The authorized users will be able to view the innovations as per the access mechanism. | - |
| 2 | Tagging & Categorization | Tagging of innovations by sector, tech/non-tech, thematic area. | - |
| 3 | Advanced Search & Filter | Search by title, innovator, sector, stage, institution, region, year, etc. | - |
| 4 | Downloadable Case Profiles | Generate downloadable summary reports of the innovation in a common format. | - |

| #### Module 5: Communication & Stakeholder Engagement |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Public Portal | There will be a dynamic public portal presenting the innovation related events, news, notices, activities, success cases and stories. Also, the portal will vr. showcase the innovations, progress and achievement related information. The portal will be fully dynamic and configurable. | - |
| 2 | Admin Dashboard | Role-based access for reviewers, moderators, evaluators. | - |
| 3 | Notification Management | Email/SMS alerts for milestones, funding, deadlines. | SMS, Email |
| 4 | Feedback & Grievance Box | Collect user feedback, suggestions or grievances related to innovations. | - |
| 5 | Multilingual Interface | Support Bangla and English across the portal. | - |

| #### Module 6: Performance Monitoring & Reporting |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Innovation Analytics | Show innovation related statistics, analytics and related information regarding the innovation such as innovation submission volumes, approval rates, innovation to startup, innovation to implementation, success rate, etc. | Google Analytics |
| 2 | Fund Utilization Reports | Reports on public and private funding disbursement on innovation, success rate, etc. |  |
| 3 | Fund Disbursement Record | Maintain detailed records of funds disbursed to individual innovations. |  |
| 3 | On-Demand Report Generation | Downloadable custom reports for ministries, donors and relevant stakeholders. |  |
| 4 | KPI Dashboard | Track KPIs such as average review time, innovation adoption rate. The criteria and parameters of the KPI will be finalized in the requirement analysis phase. |  |

| #### Module 7: Ministry Innovation Submission |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Ministry Registration & Profiling | Allow ministries/divisions to register or onboard through authorized accounts. |  |
| 2 | Annual Innovation Submission | Ministries can submit their innovations on a yearly basis through structured templates. |  |
| 3 | Innovation Categorization | Classify submissions by sector. |  |
| 4 | Submission Validation | Workflow for internal verification before final submission to the NIR system. |  |
| 5 | Submission Timeline Management | Define yearly submission cycles, deadlines, and reminders for ministries. |  |
| 6 | Ministry Dashboard | Dedicated dashboard for ministries to track submitted innovations, status, and feedback. |  |
| 7 | Annual Innovation Report | Generate yearly reports summarizing ministry-wise innovation contributions. |  |

| Module 8: Mentor Engagement & Guidance |  |  |  |
| --- | --- | --- | --- |
| Sl. | Features | Description | Integration Scope |
| 1 | Mentor Registration | Allow experts and mentors to register and create profiles. The authorized users will also be able to create profiles for the experts/mentors. | NID, Email Verification |
| 2 | Mentor-Innovator Matching | Match mentors to innovators based on expertise, sector, innovation needs, etc. |  |
| 3 | Session Scheduling | Enable scheduling of mentorship sessions (online/in-person). |  |
| 4 | Feedback Capture | Collect mentor feedback on innovation and progress. |  |
| 5 | Mentor Activity Log | Log mentoring hours, contributions, and innovator outcomes. |  |
| 6 | Recognition & Badge System | Issue badges or acknowledgments for active mentors. |  |
| 7 | Mentor Knowledge Blog | Mentors can publish their thinking, guideline, and advice articles. Also can reply to questions by the innovators. |  |

The selected Firm must conduct in-depth stakeholder consultations and field visits to ensure user requirements are accurately translated into technical specifications. The system must be designed to allow future integration with other national platforms, ensure data security and compliance, and support scalable hosting.

# 6. Users and User Roles

The National Innovation Repository (NIR) platform is intended to serve a wide range of stakeholders across government, academia, industry, and civil society. The platform will be role-based, with each type of user granted specific permission based on their responsibilities and level of engagement. The selected Firm must conduct a detailed user analysis and refine role-based access controls during the System Requirements Specification (SRS) phase.

The following table outlines the preliminary user groups and their expected roles within the system:

| Sl. | User Type | Estimated No. of Users | User Title Examples | Primary Roles & Functional Access |
| --- | --- | --- | --- | --- |
| 1 | Innovation Submitter | 10,000+ | - - Individual Innovators, Faculty, Students, NGO workers - - Institution - Stackholders | - Register and submit innovation proposals - Update innovation progress - Track review status - Receive recognition and feedback |
| 2 | Institutional Coordinator | 200+ | University Focal Point, Ministry Innovation Officer | - Review and verify institutional submissions - Coordinate internal evaluation - Submit institutional reports |
| 3 | Expert Evaluator / Reviewer | 150+ | Technical Experts, Researchers, Industry Specialists | - Access assigned innovation cases - Score and provide qualitative feedback - Recommend actions (reject/shortlist/fund) |
| 4 | Investor às Individual | 100+ | Public Funding Body, Venture Capitalist, Donor, CSR Lead | - Browse innovation pipeline - Express interest in selected innovations - Provide financial or technical support |
| 5 | Industry Representatives/Experts | 500+ | Industry Representatives, CEO, Experts | - Browse innovation pipeline - Express interest in selected innovations - Provide financial or technical support |
| 6 | Stakeholders as Partners (Annexure A) | 40+ | 30+ Private Partners, 30+ Government Partners | - Launch events - Share data - Access repositories - Collaborate on innovation activities |
| 7 | Platform Administrator | 10+ | a2i Innovation Lab Team, Central Admin | - Full system access - Manage users and roles - Publish content, FAQs, notifications - Generate system-wide reports |
| 8 | System Administrator | 12+ | Developer/IT team (Firm or Internal) | - Manage hosting, backups, and technical maintenance - Enforce security protocols - Monitor performance |
| 9 | Public Viewers / General Users | Unlimited | Citizens, Students, Media, Researchers | - Browse approved innovations - Read success stories - Search innovation archive - Download innovation summaries |
| 10 | Policy and Strategy Observer | 10–20 | High-level Officials, Donors, Researchers | - Monitor trends - Analyze innovation distribution - Contribute to ecosystem strategies |
| 11 | Ministry Innovation Focal Point | 100+ | Ministry Innovation Officer, Designated Officer | - Coordinate ministry-level innovation data collection - Submit annual innovations - Validate and approve internal submissions before final upload - Track feedback and evaluation status - Generate ministry-level reports |

Additional Requirements

- RBAC: Role-based access control for all user types.

- Login: Secure login with SSO and third-party (Google, Apple, Microsoft etc).

- User Management: Innovators/Institutions can manage profiles, track submissions, view feedback, contact investors.

- Anonymous Reviews: Evaluators access submissions anonymously.

- SQTC Testing: Mandatory testing with defined checklist.

- Audit Logs: Track all user actions.

- Notifications: Alerts for updates and feedback.

- Accessibility: WCAG 2.2 compliant & & Digital Service and Web Designing Guideline for Inclusive Accessibility 2022); multilingual support. (Annexure B, C)

# 7. Security and Privacy Policy

The National Innovation Repository (NIR) will handle sensitive information, including intellectual property, institutional data, personal details of innovators, evaluation results, and funding interactions. Therefore, the system must follow strong security, privacy, and compliance standards to protect data integrity, user trust, and institutional accountability.

In doing so, the platform must be resilient against cyber threats, unauthorized access, and data breaches, ensuring that all interactions and records are securely logged and traceable. The protection of such critical information is essential not only for safeguarding individual rights, but also for preserving the credibility and operational continuity of the national innovation ecosystem.

The Firm must submit a comprehensive Security and Privacy Plan during the System Design phase, addressing the following dimensions:

## 7.1 Key Security & Privacy Considerations

- Protection of intellectual property and innovation submissions from unauthorized access, misuse, or leakage.

- Ensuring that personal data (e.g., NID/ Birth Registration, contact information, affiliation) of users, especially innovators, reviewers, and investors collected, stored, and processed in compliance with relevant data protection principles. Sensitive information must never be stored or transmitted in plain text; instead, it must be encrypted both at rest and in transit, using industry-standard encryption protocols to safeguard against unauthorized access, interception, or leakage.

- Role-based access control (RBAC) with multi-level permissions to ensure only authorized users can access specific data or functions.

- Audit trail and logging of all system actions, especially administrative changes, approvals, data access, or downloads.

- Protection of all data during transmission (via SSL/TLS encryption) and at rest (via database encryption).

- Session timeout and auto-logout functionality for inactive users to reduce exposure risk.

- Use of multi-factor authentication (MFA) for high-privilege roles (admins, evaluators, funders).

- Secure and tamper-proof document management and file uploads, including virus scanning and file type restrictions.

- Enable data anonymization or masking for evaluation phases where blind review is preferred.

## 7.2 Minimum Security Controls

The Firm must implement and test protection against common vulnerabilities, including but not limited to:

- Cross-Site Scripting (XSS)

- Cross-Site Request Forgery (CSRF)

- SQL Injection

- Session Hijacking and Fixation

- Unvalidated Input/Output

- Insecure File Access and Uploads

- Broken Authentication or Access Control

- Business logic abuse (e.g., bypassing workflows)

Industry standards such as OWASP Top 10 and CLASP (Comprehensive Lightweight Application Security Process) must guide the development process.

## 7.3 Access, Audit & Accountability

- The system must log user activity (login, logout, submission, edits, approvals).

- Audit logs must be tamper-proof and accessible only to authorized administrators or auditors.

- The system should support access delegation on a need-to-know basis and enable revocation of privileges.

- Logs must record:

  - Changes to innovation records

  - Approvals and scoring

  - Download/access of restricted files

  - Failed login or unauthorized access attempts

## 7.4 Hosting Security & Governance

- The platform will be hosted at the National Data Center (NDC) under BCC, BDCCL or other a2i-approved environments.

- The Firm must provide a hosting and security architecture that includes:

  - Firewalls, intrusion detection, load balancing

  - Daily backups and disaster recovery mechanisms

  - Secure API communication with third-party systems (e.g., NID/ Birth Registration, BIN, Stakeholders and Govt 40 API)

- All communication between integrated systems must be protected with API keys and encryption protocols.

## 7.5 Testing & Compliance

- The Firm must conduct regular security scans, including vulnerability assessments and penetration testing, and submit test reports to the project team.

- A security checklist must be included and updated after every release cycle.

- A dedicated security team must be assigned to monitor risks and immediately respond to any breaches or anomalies.

- All sensitive information (e.g., personal data, funding records) must be encrypted, backed up, and protected from unauthorized access or modification.

- Submit a security test report after the completion of each module to ensure compliance before progressing to the next development phase.

- SQTC test report within this scope.

# 8. Integration and External Dependencies

The National Innovation Repository (NIR) is envisioned as a central platform to support and coordinate innovation across multiple sectors. To fully realize its impact and ensure seamless user experiences, the system must be designed with robust interoperability and integration capabilities.

Integration with both shared government services and external platforms (e.g., educational institutions, funding bodies, incubators) will be critical for enabling automatic verification, information exchange, reporting, and workflow automation.

The Firm must submit a clear Integration Plan outlining technical standards, APIs, data protocols, and system interdependencies during the SRS phase.

## 8.1 Priority Integration Scopes

| System | Purpose | Responsible Agency |
| --- | --- | --- |
| NID/Birth Registration (BRC) | Identity verification of registered innovators | Election Commission, LGD |
| SMS Gateway | OTP, alerts, milestone updates to users | Telecom Operators |
| Email System | To send email properly in the user's inbox in various actions and activities in the system. | 3rd Party Email Server/API |

## 8.2 API Design Considerations

- RESTful API Exposure
The system must provide RESTful APIs to allow secure and standardized interaction with repository data by external systems such as funding agencies, incubators, and other authorized stakeholders.

- API Gateway Implementation
A dedicated API gateway must be implemented to:

  - Manage and control API traffic

  - Throttle requests to ensure fair usage and prevent abuse

  - Log all external API interactions for monitoring and auditing purposes

- Comprehensive API Documentation
Clear and complete API documentation (covering both public and restricted endpoints) must be developed and delivered as part of the system handover process, ensuring ease of integration and future maintenance.

## 8.3 Future-Ready Integration

- The platform must be architected for modular, service-oriented integration, allowing new systems (e.g., AI-based evaluation, startup directories, patent registries) to be integrated with minimal disruption.

- The Firm must ensure that the system can support integrations with new government systems and private innovation ecosystems in the future.

# 9. Hosting Requirements and Plan

The NIR system will be hosted in National Data Center (NDC), BCC or in Bangladesh Data Center Company Limited (BDCCL) located in Kaliakoir, Gazipur.

The Firm will be responsible for deployment and management of the NIR system in the a2i nominated data center. Also, the firm will be responsible for managing the infrastructure deployed for NIR system  which includes operating systems, databases, virtualization technologies, load balancer, database replicator, high availability and load balancing cluster solution, storage technology, middleware platforms etc. to ensure availability, performance, cost effective utilization and security of the system.

# 10. Non-Functional Requirements

Non-functional requirements (NFRs) define the operational qualities and performance expectations of the National Innovation Repository (NIR). This ensures that the platform is not only functional but also secure, reliable, scalable, user-friendly, and compliant with national and international standards.

The Firm must address the following non-functional dimensions in their system design, implementation, and testing processes.

## 10.1 Application Compliance Requirements

### 10.1.1 Web Application

- Must be compatible with all major browsers (Chrome, Firefox, Safari, Edge)

- Responsive design for desktops, tablets, and mobile devices

- Accessible through secured HTTPS protocol (SSL/TLS encryption)

- Front-end framework must ensure accessibility (WAI-ARIA, WCAG 2.2, & Digital Service and Web Designing Guideline for Inclusive Accessibility 2022)

## 10.2 Sizing, Performance and Scalability Requirements

- System should handle at least 1000 concurrent users

- Search and filtering operations must return results in <2 seconds

- Capable of processing mass submissions during calls for innovation without crashing

- Architecture must allow horizontal and vertical scalability

- Auto-scaling support during peak periods

## 10.3 Business Continuity plan

- Disaster recovery system with backup frequency of every 24 hours

- Redundant storage for critical data and documents

- Failover systems in case of hardware or network failure

- High Availability (HA) configuration ensuring 99.9% uptime

## 10.4 Interoperability and Data Exchange

- Standardized APIs for integration with NID/ Birth Registration, BIN, SMS gateway, etc.

- Supports JSON/XML formats for structured data sharing

## 10.5 System Audit and Logging

- Tamper-proof, time-stamped audit logs

- Logs for:

  - User logins/logouts

  - Data creation/modification

  - Workflow approvals/rejections

  - Downloads and file access

- Logs must be exportable for audits and retained for at least 2 years

## 10.6 UI/UX Design

- Clean, intuitive interface tailored for different user types (innovator, reviewer, admin)

- Language toggle (Bangla and English)

- UX design must follow government branding and design standards

## 10.7 Language Support

- All interfaces and communications must support both Bangla and English

- Input fields must accept Unicode Bangla content

## 10.8 Accessibility

- Compliant with WCAG 2.2 AA guidelines & Digital Service and Web Designing Guideline for Inclusive Accessibility 2022

It must have a common, consistent database system such that the information shall be accessible from all locations of a2i according to authorization setup by Head Office administration.

| SL | Items to Check | Details |
| --- | --- | --- |
| 1 | For anything on a web page that is not text, is there any text equivalent for that item? | - Anything that does not text on a web page usually includes, but is not limited to, an image, graphic, audio clip, applets (small application running within a web browser, i.e. text chat window, etc.), tickers, or other feature that conveys meaning through a picture or sound. Examples include buttons, check boxes, pictures and embedded or streaming audio or video. - Providing a text equivalent means that words are being used to describe what an item (that does not physically consist of text) actually is, why it is there, and any information being communicated by the use of that item or the item itself. - Check that all images have accurate and meaningful text equivalents. Images mostly use an “alt-tag” or “longdesc” attribute as part of the object. To check, mouse users can roll their cursor over an image. If a text label or window pops up, then it has a text equivalent. Screen reader users can listen to see if an image is identified and described. It is also acceptable to simply include a text description above or below the image. For example, “The picture below shows…” - Ascertain that images of text, graphical text (pictures of text), or text that is part of an image have a text equivalent. Be sure that the text equivalent correctly describes the image or communicates any information as part of the image. For example, if the image itself contains words, be sure the exact wording from the image is used within the text equivalent. - Ensure any audio has a text equivalent, such as a text transcript. |
| 2 | Is captioning, audio descriptions, or other equivalent provided for presentations that utilize both audio and video at the same time? Is captioning, descriptions, or other alternatives synchronized with the presentation? | - Determine that all audios have been captioned for the deaf and hard of hearing, and all videos have audio descriptions for blind and visually impaired. - Ascertain that captions and audio descriptions are synchronized correctly with the audio and video. For example, synchronized captions allow someone to read captions and also watch the speaker’s relevant body language. - Remember that this only applies to multimedia presentations, i.e., those presentations utilizing both audio and video at the same time. For example, the audio and video web cast of a program would need to be synchronized. An audio web cast would require a text transcript. A silent (no audio) web slide show would require a text equivalent for any images. |
| 3 | If color was removed, would it inhibit use of the web site? | To check, view the page using a monochrome monitor (ex. black and white monitor, etc.) or by printing a page to a black and white printer. |
| 4 | Is color being used to emphasize text or indicate an action? | If so, an alternate method needs to be included so users can identify what is being emphasized by the use of the colored text or action. For example, if all links on a web page are blue, then underlining the links is an acceptable method for identifying blue colored links. Another example, if users are prompted to press a green start button, then a text label above the green button saying “press green start button” is an acceptable method. |
| 5 | Do web pages ignore user defined style sheets? | Style sheets are formatting instructions on how a page should be displayed (can also include how it is printed and presented). For example, a user specifies that they want their browser to view pages with extra-large font with white characters on a black background. These preferences are set up for all pages viewed. |
| 6 | Does a web page override or ignore user settings? | To check, disable style sheets within the browser (Check browser’s help menu for instructions) or try changing the font size or background colors through the browser’s settings. |
| 7 | If a link is embedded in an image, is there an equivalent text link? | - Frequently, a web designer will use an image map which contains a link or set of links. - Check to see if the image has any text links or labels. In some cases, you may have to move the mouse around the image to see if different text labels appear over different portions of the image. Screen readers will announce “image map link…” when a link is detected. These text labels alert users that by clicking or selecting the link in this particular region of the image, it will retrieve a specific web page. This is an example of a client-side image map which can be quite accommodating to people with disabilities and those using assistive technology. - On the other hand, there are image maps that do not indicate to the user which specific web page will be retrieved when a particular region of the image is selected. These are called server-side image maps, because the computer or server hosting the web page determines which page is sent based on portion of the image selected. These are not accessible image maps, requiring a redundant text link on the same page retrieving the same pages as those links used in the image map. |
| 8 | If information is displayed using a table(s), can columns and rows be identified by screen readers? | Using a screen reader, listen to how the table is read aloud. |
| 9 | If frames are used, are they accurately text labeled? | Frames are used to visually separate information on a web page. |
| 10 | Does anything on the page blink or flicker? | Ask if the web designers can prove whether any blinking or flashing elements have a frequency greater than 2 Hz and lower than 55 Hz. This requirement is necessary because some individuals with photosensitive epilepsy can have a seizure triggered by displays that flicker or flash, particularly if the flash has a high intensity and is within certain frequency ranges. |
| 11 | Do web sites not conforming to acceptable and approved accessibility standards offer a text only equivalent of their web site? | - The World Wide Web Consortium’s (W3C) Web Accessibility Initiative Guidelines and Section 508 are the two widely accepted authorities on Web accessibility and design. - Web sites that cannot adhere to the accessibility guidelines set forth by W3C and Section 508 can offer a text only equivalent for all the information displayed and all functions available. |
| 12 | If scripting is used, such as JAVA, etc., is there a text equivalent so assistive technology, like screen readers, can read the information? | An example of scripting could be a stock ticker on a web page that is animated, refreshing, and displaying information. Another example is using an image, that when a mouse cursor rolls over the image, additional information pops open on the screen, and then disappears when the mouse cursor rolls off. |
| 13 | If online forms are used, can people using adaptive technology fill in and submit all the required information? | - Can a keyboard be used to access all the form fields? - Are text labels used either inside or near form fields to identify what information users should be entering? - Can a screen reader identify the form(s)? - Do the forms follow a logical order? For example, if a user hears “Last Name” is the corresponding form the area where they would enter their last name? |
| 14 | Is there a way for users, especially those using screen readers to skip repetitive navigational links? | Navigational links are a set of routine navigation links frequently used to move users to pages within a web site, usually located on the top or side of each web page. For example, “Help,” “Contact Us,” etc. links that all appear on the same page within a web site in exactly the same way and location. |
| 15 | If users are given a certain amount of time for an action or response, is there any indication how much time they have left or an option to request more time? | Some web pages may expire or time out after a certain amount of time, and refresh the entire page, for example those requesting personal information. |
| 16 | Unicode character set for Bangla | Use of Unicode character set for Bangla - Interspersing Bangla and English in the same page should be avoided until such time that there is a screen reader which can handle multiple languages. |
| 17 | Accessible documents on web pages | Where it is not possible to make a document accessible, then an alternative, accessible format should be downloadable along with the original image file. |
| 18 | Navigation mark-up | Use of heading level 1-6, in addition to navigation links like 'skip to main content'. |
| 19 | HTML validation | HTML is the simplest programming language used for website customization and is accessible on all browsers — desktop browser or a mobile browser. All web pages should have HTML validation. |
| 20 | CSS validation | Content presented with CSS errors may lead to serious problems such as overlapping of content, making it almost impossible to read. CSS errors may also prevent some users from successfully carrying out custom CSS processing to set the preference of color and size of text and object to suit their vision requirement. |
| 21 | Color adjustment option | High contrast and font customization options should be available |
| 22 | Labeling of Links | Labeling links correctly rather than just 'click here'- i.e., descriptions should be accurate. - The web page has a descriptive and informative page title. - A sign language video is provided for all media content that contains audio. - The page is readable and functional when the text size is doubled. - All page functionality is available using the keyboard |
| 23 | Accessibility plugin | Some accessibility features such as Monochrome, Invert Colors, Big Cursor, Highlight Link, Show Headings, Reading Guide, Reset Button, Keyboard Shortcut etc. Commonly these items are named Accessibility Plugin. |
| 24 | Accessibility Guideline | Have to follow the WCAG 2.1 Level A Guidelines at least. To know more and details about “Digital Service and Web Designing Guideline for Inclusive Accessibility 2022” follow this website link: https://a2i.gov.bd/disability-innovation-lab/ |

## 10.9 Coding Conventions

- Follow OWASP secure coding guidelines

- Source code must be well-commented and maintainable

- Use of version control systems like Git (access to be shared with project authority)

## 10.10 Documentation plan

The selected firm must provide a comprehensive Documentation Plan, detailing the creation, maintenance, and distribution of all project-related documents. This plan should outline the specific types of documentation to be produced, such as user manuals, technical guides, training materials, and system design documents. It should also describe the processes for regularly updating documents to reflect system changes, ensuring accuracy and relevance. Furthermore, the plan must include strategies for distributing these documents to relevant stakeholders in a timely and efficient manner, ensuring that all users have access to the information they need for successful system implementation and operation

## 10.11 Standard, Tools and Technologies to Be Used

The proposed system must be developed using modern, scalable, and widely adopted technologies to ensure performance, maintainability, and long-term support.

In addition, the following standards and best practices must be followed:

- Use of a modern, scalable stack as mentioned.

- Preference for open-source technologies; any proprietary tools or frameworks must be justified in detail.

- Use of CI/CD tools (e.g., GitHub Actions, GitLab CI, Jenkins) and containerization (e.g., Docker) is strongly encouraged for automated builds, testing, and deployment.

## 10.12 Quality Assurance and IT Audit requirement

The system must be able to define audit trails, audit logs and transaction log-in requirements. It should enable audit trails on-line, tailor audit requirements by modules, call audit records to an archive-based data or other recorded audit details.

## 10.13 Copyright

- All source code, documents, and outputs developed under this project will be the property of a2i.

- The Firm must sign an intellectual property and confidentiality agreement.

## 10.14 Source Code and Handover Protocol

- The Firm must ensure clean, modular, and maintainable code, following industry-standard conventions such as:

  - Clear variable and method naming

  - Proper commenting

  - Use of reusable components and services

  - Secure coding best practices (e.g., OWASP guidelines)

- Code handover must include:

  - Source code for all modules (web, API, mobile)

  - Deployment scripts and configuration files

  - Versioned changelog

  - UML diagrams (Use case, class, sequence, activity)

  - API documentation (in Swagger or equivalent format)

  - Frontend documentation (component usage, structure)

  - Mobile app documentation (platform-specific, if applicable)

- Code must be stored in a version control system (e.g., Git), with access shared with the project authority and updated for every delivery.

- All deliverables must be properly packaged and accompanied by a handover document listing:

  - Module descriptions

  - Dependencies

  - Known issues or limitations

  - Required environment/configuration details

- Final project closure will only be approved after full source code and documentation have been submitted, tested, and validated by the client.

# 11. Critical components in delivering the services

N/A

# 12. Development Approach and Methodology

This section outlines the comprehensive scope for the design, development, deployment, and support of the National Innovation Repository (NIR). The Firm is responsible for delivering a secure, scalable, and user-centric platform aligned with national standards and project objectives.

The selected Firm shall propose a modern and adaptive software development methodology, preferably Agile or DevOps-based, suited to the dynamic and collaborative nature of the NIR platform. The methodology must ensure iterative development, regular feedback loops, continuous integration/deployment (CI/CD), measurable milestones, and risk mitigation strategies. It must reflect the project’s scope, e-Service nature, user diversity, available resources, and tight timelines.

## 12.1 System Requirement Analysis

The Firm must carry out a detailed functional and technical analysis of all services mentioned in the ToR. Activities should include stakeholder interviews, workflow mapping, infrastructure assessment, and documentation of all inputs/outputs. The outcome should be a finalized Software Requirements Specification (SRS) document approved by a2i.

## 12.2 System Design

This phase includes designing functional components, user interfaces, integration workflows, and the underlying technical architecture. Deliverables must include:

- Module breakdown

- UI/UX wireframes and specifications

- Use case documentation

- System architecture diagrams

- Database schema

- API structure

- Interoperability maps

- Tools and technology stack

## 12.3 Development

Development will be conducted based on the approved SRS and design documentation. The Firm must provide a development schedule with item-wise tasks and testing plans. Code must follow industry standards, include inline documentation, and support multi-language capability. Development must accommodate secure coding practices and ensure clean, modular, and scalable code.

## 12.4 Integration

The Firm must enable seamless integration with key national platforms:

- NID and Birth Registration (identity verification)

- e-Nothi (workflow approval - Optional)

- iBAS++ (financial integration - Optional)

- SMS Gateway

Integration must follow data, security, and technology standards.

## 12.5 Testing plan

The Firm must provide a detailed testing strategy including:

- Unit, Functional, Integration, System and Acceptance Testing & Report

- Compatibility, Accessibility, and Performance Testing & Report

- Security Testing covering OWASP standards & Report

- Regression and Usability Testing & Report

- Vulnerability Assessment and Penetration Testing & Report

- Voluntary Product Accessibility Template (VPAT) Testing & Report

Standard documentation (test scripts, logs, reports) must be maintained throughout.

## 12.6 Hosting

## 12.7 User Acceptance Test (UAT)

A structured UAT must be conducted with participation from all relevant user groups. The Firm must facilitate test planning, execution, feedback collection, and bug fixing. A final UAT report signed by stakeholders is required.

## 12.8 Management and Migration of Legacy Data

If legacy innovation data exists within government or institutional archives, the Firm must propose a migration strategy. This includes data extraction, transformation, cleansing, validation, and upload into the new repository. A template for estimating legacy data volume should be provided. About 10,000 innovation data will be entered through excel file. The excel file should have a specified format to contain the data. The system will have a panel for the authorized users to upload and enter the data in the system.

## 12.9 Risk Management Plan

The selected firm will need to provide a comprehensive Risk Management Plan to identify, assess, and mitigate potential risks associated with the Project. This plan should outline the purpose and scope, covering all project phases from planning to post-implementation. It should detail the risk identification process, categorizing risks into technical, operational, financial, schedule, compliance, and external types. The firm must conduct qualitative and quantitative analyses to assess the likelihood and impact of risks, prioritizing them based on severity and probability. Furthermore, the plan should include preventive measures, detailed mitigation strategies for each identified risk, and contingency plans for critical risks to ensure proactive management and resolution, thereby ensuring the project's successful completion.

## 12.10 Deployment and Implementation

Deployment of the NIR platform will follow a module-wise, phased approach. The Firm must prepare a clear deployment roadmap indicating the sequence in which each module will go live. This structured rollout will ensure controlled releases, reduce risks, and allow feedback integration between phases.

Key considerations include:

- Deployment schedule specifying which module will go live 1st, 2nd, 3rd, etc.

- Preparation of deployment and rollback plans for each module

- Live environment readiness check before each rollout

- Post-deployment support and monitoring after each go-live event

This phase includes Go-Live support, post-launch monitoring, and rapid incident resolution during the stabilization window.

## 12.11 Training and Knowledge Transfer Plan

For creating an ecosystem among the government, industry, academia, investor, innovator, there will be a need to conduct several workshops, seminars, training programs through the stakeholders. The firm will have to deploy technical resource persons during the conduction of the workshops, seminars, and training programs conducted by the vendor.

- Facilitating periodic workshops with client teams for knowledge transfer.

- Provide technical consultancy to the client for operational management during implementation.

- On-demand facilitation of system updates the information to clients as the mini-training session (Quarterly and/or in case of major changes executed)

- Provide authentic access to client experts to source code and documentation.

- Developing technical and operational manuals to operate and manage the platform.

- Firm will prepare guidelines and standard practice and will facilitate training programs for service providers’ firms, technical experts for system integration and further development.

- Firm will contribute to developing user support groups both Human and machine by conducting training for Human support and by assisting AI support assistant learning process.

The firm will provide resource person, training material, ToT & training for capacity development in collaboration with a2i. Venue, logistics and invitation will be managed by a2i.

## 12.12 Support & Maintenance Plan

The firm must offer extensive managed services following successful implementation, offering 24/7 support for bill generation, Report generation, Server related issues, notification sending etc.

# 13. Duration of the Assignment

# 14. Deliverables and Payment schedule

The following outputs will have to be delivered within 5 months (subject to the extension of the a2i project and availability of funds) after signing the contract requiring the following deliverables:

# 15. Work Distribution and Team Composition

It’s to be noted that the consulting firm will provide a monthly report confirming the availability of the key human resources along with their roles, responsibilities and contributions in the assignment.

Qualification Criteria of Human Resources:

# 16. Joint Venture

Multiple Companies having technical and legal competencies for providing such services can apply jointly but they must have legal agreement among them where one company needs to be led. The joint venture company jointly needs to fulfil all conditions mentioned in this ToR. The joint-venture agreement needs to have clear identification about each responsibility matrix along with IPR.

# 17. Conclusion

The National Innovation Repository (NIR) initiative is a strategic step toward fostering a sustainable, inclusive, and dynamic national innovation ecosystem. It aims to centralize, formalize, and amplify innovation efforts across Bangladesh by providing a unified digital platform where innovations—from individuals, academia, government agencies, startups, and civil society—can be registered, evaluated, supported, and scaled.

Through this platform, the Government of Bangladesh envisions creating a culture of continuous innovation, authenticity, and recognition by making innovation processes data-driven, interoperable, and collaborative. The NIR will serve not only as a digital archive but also as a gateway between innovation and implementation, connecting inventors to investors, ideas to policy, and prototypes to impact.

The proposed system must be designed with a future-ready mindset—flexible enough to adapt emerging technologies and robust enough to handle national-scale integration. The platform will be delivered as a web-based and optionally mobile-accessible solution, featuring secure login via Single Sign-On (SSO), multilingual interfaces, and an intuitive user experience for a wide range of users, including students, professors, policymakers, investors, and community innovators.

In view of the above, the selected Firm must demonstrate a deep understanding of the innovation ecosystem, user journeys, and data workflows. The technical proposal must reflect an end-to-end development vision—from discovery to deployment—supported by proven expertise in system architecture, quality assurance, security, and long-term maintenance.

It is expected that the Firm will not only build a tool, but help shape a national knowledge infrastructure that identifies, supports, and promotes innovations aligned with Bangladesh’s development priorities. The platform must ensure interoperability with government systems, uphold user privacy, and meet the highest standards in scalability, reliability, and authenticity.

Ultimately, the National Innovation Repository will become a cornerstone of digital transformation in public innovation governance, connecting diverse actors, unlocking potential, and ensuring that innovation in Bangladesh is not lost—but leveraged, scaled, and celebrated.

# 18. Abbreviations

This section lists all acronyms and technical terms used throughout the document for clarity and ease of reference. Here's a tailored version for the National Innovation Repository (NIR) context:

| Acronym | Full Form |
| --- | --- |
| NIR | National Innovation Repository |
| a2i | Aspire to Innovate |
| SRS | Software Requirements Specification |
| SDD | System Design Document |
| API | Application Programming Interface |
| UI/UX | User Interface / User Experience |
| CI/CD | Continuous Integration / Continuous Deployment |
| QA | Quality Assurance |
| UAT | User Acceptance Testing |
| SLA | Service Level Agreement |
| BRC | Birth Registration Certificate |
| NID | National Identity Database |
| iBAS++ | Integrated Budget and Accounting System |
| SSO | Single Sign-On |
| ICT | Information and Communication Technology |
| DB | Database |
| DR | Disaster Recovery |
| FAQ | Frequently Asked Questions |
| OTP | One-Time Password |
| OWASP | Open Worldwide Application Security Project |
| DevOps | Development and Operations (integrated methodology) |
| IPR | Intellectual Property Rights |